## Slide 1
Thesis overview
Title: Continuous Machine Learning under Concept Drift for CCAM applications
Estimated duration: 6 months – 24 weeks
Period: 1 Mar – 1 Sep (TBD on final presentation)
Technical Description:
  CCAM data simulation: Simulate a connected vehicular environment, where client-vehicles move around an area constantly collecting kinematic and network (synthetic) data.
  ML model development: Using the synthetic datasets train prediction models to be used as enablers in CCAM application e.g., network delay prediction, vehicle trajectory prediction, etc.
  Drift scenarios simulation: Manipulate the simulator to include concept drift scenarios – data distribution changes due to an external cause e.g., installation of a new basestation, a change in user mobility patterns/habits.
  Concept drift detection: Explore statistical tests and methods to accurately and timely detect such drifts in CCAM environments. Implement a decision system to suggest when mitigation actions are needed.
  Concept drift adaptation: Explore ideas of how to deal with drifted data. Monitor model performance/degradation. Suggest counter-measures for drifted models e.g., re-training, model switch, train from scratch, etc.
  MLOps platform: Implement an integrated platform that manages all the above-mentioned functionalities centrally. Data and process visualization to the end-user.

## Slide 2
Thesis streams
Common Base
Simulator setup
Synthetic data generation
Drift scenarios development
Drift data generation
Centralized server (platform) setup
Tool maintenance
Stream 1: ML engineering
Model drift/decay estimation
Model training (multiple models)
Support for 2-3 ML tasks
Stream 2: Data engineering
Concept drift detection algorithms
Data analysis
Concept drift mitigation strategies
Stream 3: Software engineering
Integration - Interfaces
Model repositories
User-GUI and analytics (measurements)
TBD: AUTH, Dockerization

## Slide 3
Suggested bibliography and tools (1)
Stream | Item | Sources
Common | Simulator/Synthetic data generation | OMNET/Veins/SUMO/Simu5G (http://simu5g.org/)
Common | Drift scenarios | Lu, Jie, et al. Learning under concept drift: A review.
Common | Data analysis (timeseries) | Brownlee J. Deep learning for time series forecasting: predict the future with MLPs, CNNs and LSTMs in Python
Common | Centralized server setup | Basic Linux cmds (https://www.geeksforgeeks.org/linux-tutorial/)
Stream 1 | Model training | Pytorch/LSTM https://pytorch.org/docs/stable/generated/torch.nn.LSTM.html
 |  | XGBoost https://xgboost.readthedocs.io/en/stable/
 |  | ARIMA https://www.kdnuggets.com/2023/08/times-series-analysis-arima-models-python.html
Stream 1 | Model drift/decay – Estimators | Bayram, F.,(2022). From concept drift to model degradation: An overview on performance-aware drift detectors
Stream 1 | ML tasks | Ip, André, Luis Irio, and Rodolfo Oliveira. "Vehicle trajectory prediction based on LSTM recurrent neural networks." 2021 IEEE 93rd Vehicular Technology Conference (VTC2021-Spring). IEEE, 2021.
 |  | Barmpounakis, Sokratis, et al. "LSTM-based QoS prediction for 5G-enabled Connected and Automated Mobility applications." 2021 IEEE 4th 5G World Forum (5GWF). IEEE, 2021.
 |  | Abduljabbar, Rusul L., Hussein Dia, and Pei-Wei Tsai. "Unidirectional and bidirectional LSTM models for short-term traffic prediction." Journal of Advanced Transportation 2021 (2021): 1-16.

## Slide 4
Suggested bibliography and tools (2)
Stream | Item | Sources
Stream 2 | Data analysis (preprocessing, cleaning, stat extraction, feature engineering, etc.) | Pandas (https://pandas.pydata.org/)
 |  | Scipy (https://scipy.org/)
 |  | Brownlee J. Deep learning for time series forecasting: predict the future with MLPs, CNNs and LSTMs in Python
Stream 2 | Concept drift detection | Abdu, Nail Adeeb Ali, and Khaled Omer Basulaim. "A review of tracking concept drift detection in machine learning." Recent Trends in Computational Sciences (2023): 36-41.
Stream 2 | Concept drift mitigation | Hoens, T. Ryan, Robi Polikar, and Nitesh V. Chawla. "Learning from streaming data with concept drift and imbalance: an overview." Progress in Artificial Intelligence 1 (2012): 89-101.
 |  | Lima, Marília, et al. "Learning Under Concept Drift for Regression—A Systematic Literature Review." IEEE Access 10 (2022): 45410-45429.
 |  | Bayram, F.,(2022). From concept drift to model degradation: An overview on performance-aware drift detectors
 |  | Mehmood, Hassan, et al. "Concept drift adaptation techniques in distributed environment for real-world data streams." Smart Cities 4.1 (2021): 349-371.

## Slide 5
Suggested bibliography and tools (3)
Stream | Item | Sources
Stream 3 | Integration, Interfaces | Flask (https://flask.palletsprojects.com/en/3.0.x/), FastAPI (https://fastapi.tiangolo.com/), Swagger (https://swagger.io/)
 |  | SQL or similar DB (https://dev.mysql.com/doc/mysql-getting-started/en/)
 |  | Linux bash (preliminaries only)
Stream 3 | Visualization/GUI | Dash (https://dash.plotly.com/), Grafana (https://grafana.com/)
Stream 3 | Repository management and MLOps | Git LFS (https://git-lfs.com/)
 |  | Mlflow (https://mlflow.org/), Kedro (https://github.com/kedro-org/kedro), Kubeflow (https://www.kubeflow.org/)
 |  | Google MLOps: https://cloud.google.com/architecture/mlops-continuous-delivery-and-automation-pipelines-in-machine-learning
 |  | Amazon MLOps: https://aws.amazon.com/sagemaker/mlops/?sagemaker-data-wrangler-whats-new.sort-by=item.additionalFields.postDateTime&sagemaker-data-wrangler-whats-new.sort-order=desc
Stream 3 | Virtualization (TBD) | Docker: https://www.docker.com/
Stream 3 | AUTH and User/Account management (TBD) | Keycloak (https://www.keycloak.org/)

## Slide 6
Week(s) | Common task | Stream 1 task | Stream 2 task | Stream 3 task
W1-W4 | Thesis logistics, Common material reading, Design of overall motivation and general storyline |  |  | 
W5-W11 | Simulator setup, data generation, drift scenarios, drift data generation | ML model design, ML task selection w.r.t. to generated data | Drift detection and mitigation techniques selection | System architecture design
W12-W16 | Evaluation setup design (overall and per-stream) | ML tuning, training-testing | Drift management implementation | Integration/Backend development and testing
W17-W20 | Evaluation, results & debugging |  |  | GUI development and testing
W21-W24 | Thesis writing and presentation |  |  | 
Draft time-plan